# AI Fitness Trainer

Progress Report #6

# TL; DR

On track (Github: AI-FitnessTrainer). Finetuned and modularized trainer for curls exercise by 10/11.

# Project Goals (Recap)

The goal of the project can be summarized as developing an AI fitness trainer embedded with storage and recommender systems and an AI virtual mouse.

The AI fitness trainer will help the user lose weight, gain muscle, and accomplish other fitness goals. In addition, it'd attempt to understand the client goals, develop a fitness routine, recommend a healthy eating plan, and ensure all exercises are performed correctly.

# Highlights

Finetuned trainer as necessary and re-evaluated project timeline

- Created Exercises module and converted curls trainer into a class serving as footprint for other kind of exercises. Also, created classes, albeit empty for now, for Pushups and Squats Trainer.

- Modified main Trainer code as necessary to accommodate for modularization of the exercises

- Finetuned Trainer - Trainer now able to handle the use of both arms as it allows users select what arm they are completing the curls exercise on.

- As shown below, trainer still working as it should:

- Revamped project timeline to accommodate for addition of two exercises (Pushups and Squats) and creation of a frontend (website).

# Lowlights

None

# Next Steps

- Set up PoseDetection program to capture video from webcam input (Pose - mediapipe (google.github.io)) and complete by 10/18. NB: program currently detects pose in saved images/video.

- Complete Trainer for pushups exercise by 10/18.

# Timeline

This section lists the milestones of the project spread across two semesters (Fall 2022 and Spring 2023).

| Milestones |  | ETA | Status |
| --- | --- | --- | --- |
| Requirements Gathering (Project Idea, Project Proposal) |  | 08/22 | Completed |
| Design Exploration (Setup and Installation of necessary technologies, Addition of Project to remote repo, Skill Preparation, Framework Project) |  | 08/29 | Completed |
| Implementation | Complete Pose Estimation Build | 09/19 | Completed |
|  | Complete AI Personal Trainer for Curls | 10/11 | Completed |
|  | Complete AI Personal Trainer for Pushups | 10/18 |  |
|  | Complete AI Personal Trainer for Squats | 10/25 |  |
|  | Partly Complete Basic Storage System Build | 10/31 |  |
| Quality Testing |  | 11/7 |  |
| Midpoint Presentation Draft |  | 11/14 |  |
| Midpoint Demo & Report |  | 11/21 |  |
|  | WINTER BREAK |  |  |
| Project Review (Current status and Re-evaluation of Next Steps as Needed) |  | 01/16 |  |
| Implementation | Complete Storage System Build | 01/30 |  |
|  | Complete Recommender System Build | 02/20 |  |
|  | Complete Frontend/Website (Stretch Goals) | 03/13 |  |
|  | Complete Hand Tracking Build (Stretch Goals) | 03/13 |  |
|  | Complete AI Virtual Mouse Build (Stretch Goals) | 03/27 |  |
| Quality Testing |  | 04/3 |  |
| Final Presentation Draft |  | 04/10 |  |
| Final Demo & Report |  | 04/17 |  |