# AI Fitness Trainer

Progress Report #17

# TL; DR

On track (Github: AI-FitnessTrainer).  Continued build of webapp by 02/27.

# Project Goals (Recap)

The goal of the project can be summarized as developing an AI fitness trainer embedded with storage and recommender systems and an AI virtual mouse.

The AI fitness trainer will help the user lose weight, gain muscle, and accomplish other fitness goals. In addition, it'd attempt to understand the client goals, develop a fitness routine, recommend a healthy eating plan, and ensure all exercises are performed correctly.

# Highlights

- Continued build of Webapp. Fixed Overwrite video issue, Added report button and personal trainer videos by aminuabdusalam · Pull Request #10 · aminuabdusalam/AI-FitnessTrainer (github.com)

  - Fixed issue of unsolicited video showing at the bottom of the “About App” page.

  - Fixed issue related to saving of recorded file by forcing ffmeg to overwrite file

  - Test app on with my own exercise (pushup, squat) videos and test the up-to-date app with webcam instead of uploaded video.

  - Added report button that “on clicking” sends session information to user.

  - Researched free emailing API to use. Currently considering Mailgun and Nylas.

  - Added additional capabilities to recording feature

Click Windows Media to Watch Demo:

# Lowlights

None

# Next Steps

- Continue Web app build.

  - Complete “report” implementation that shows their fitness sessions at the end of each session including an option to send these details to their mail by 03/05

  - Add authentication/login capabilities by 03/13

  - Clean up frontend file i.e. add more comments and functions by 03/20.

# Timeline

This section lists the milestones of the project spread across two semesters (Fall 2022 and Spring 2023).

| Trainer service build completed |  | 11/21 | Completed |
| --- | --- | --- | --- |
| WINTER BREAK 2022 |  |  |  |
| Project Review (Current status and Re-evaluation of Next Steps as Needed) |  | 01/16 | Completed |
| Implementation | Complete FigJam design for the Web app | 01/22 | Completed |
|  | Build Web app with only one exercise type option | 01/22 | Completed |
|  | Augment website with multi pages to allow for selection of exercise choice | 02/05 | Completed |
|  | Implement “about developer and project” page including instructions on how to use product | 02/20 | Completed |
|  | Develop a “report” page that showcases details about their fitness sessions at the end of each session including an option to send these details to their mail | 03/05 | In Progress |
|  | Add authentication/login capabilities | 03/13 |  |
|  | Complete Hand Tracking Build (Stretch Goals) | 03/13 |  |
|  | Complete AI Virtual Mouse Build (Stretch Goals) | 03/27 |  |
| Quality Testing (arrange project file and refs, test project) |  | 04/3 |  |
| Final Presentation Draft |  | 04/10 |  |
| Final Demo & Report |  | 04/17 |  |