# AI Fitness Trainer

Progress Report #7

# TL; DR

On track (Github: AI-FitnessTrainer). Completed trainer for pushups exercise by 10/16.

# Project Goals (Recap)

The goal of the project can be summarized as developing an AI fitness trainer embedded with storage and recommender systems and an AI virtual mouse.

The AI fitness trainer will help the user lose weight, gain muscle, and accomplish other fitness goals. In addition, it'd attempt to understand the client goals, develop a fitness routine, recommend a healthy eating plan, and ensure all exercises are performed correctly.

# Highlights

Completed trainer for pushups (Pull Request #3 · aminuabdusalam/AI-FitnessTrainer (github.com))

- Modified curls trainer to handle the use of both arms one after the other and updated proposal to accommodate plan to build website. (Pull Request #2 · aminuabdusalam/AI-FitnessTrainer (github.com))

- Created trainer for pushups (pushups.py) – class contains methods for finding angles between both arms and counting number of “successful/correct” pushups based on the posture of both arms.

- Modified program (trainer.py) to ask user for choice of exercise and present/adapt a frontend for checking the exercises based on the user’s input.

- Set up program to capture video from webcam input in addition to its previous capability of detecting pose in saved images/video.

- As shown below, trainer now works for both curls and pushups:

# Lowlights

None

# Next Steps

- Complete Trainer for squats exercise by 10/25.

- Utilize program to capture live training sessions in a gym/similar environment by 10/25.

# Timeline

This section lists the milestones of the project spread across two semesters (Fall 2022 and Spring 2023).

| Milestones |  | ETA | Status |
| --- | --- | --- | --- |
| Requirements Gathering (Project Idea, Project Proposal) |  | 08/22 | Completed |
| Design Exploration (Setup and Installation of necessary technologies, Addition of Project to remote repo, Skill Preparation, Framework Project) |  | 08/29 | Completed |
| Implementation | Complete Pose Estimation Build | 09/19 | Completed |
|  | Complete AI Personal Trainer for Curls | 10/11 | Completed |
|  | Complete AI Personal Trainer for Pushups | 10/18 | Completed |
|  | Complete AI Personal Trainer for Squats | 10/25 |  |
|  | Partly Complete Basic Storage System Build | 10/31 |  |
| Quality Testing |  | 11/7 |  |
| Midpoint Presentation Draft |  | 11/14 |  |
| Midpoint Demo & Report |  | 11/21 |  |
|  | WINTER BREAK |  |  |
| Project Review (Current status and Re-evaluation of Next Steps as Needed) |  | 01/16 |  |
| Implementation | Complete Storage System Build | 01/30 |  |
|  | Complete Recommender System Build | 02/20 |  |
|  | Complete Frontend/Website (Stretch Goals) | 03/13 |  |
|  | Complete Hand Tracking Build (Stretch Goals) | 03/13 |  |
|  | Complete AI Virtual Mouse Build (Stretch Goals) | 03/27 |  |
| Quality Testing |  | 04/3 |  |
| Final Presentation Draft |  | 04/10 |  |
| Final Demo & Report |  | 04/17 |  |