# AI Fitness Trainer

Progress Report #14

# TL; DR

On track (Github: AI-FitnessTrainer).  Continued build of webapp by 01/29.

# Project Goals (Recap)

The goal of the project can be summarized as developing an AI fitness trainer embedded with storage and recommender systems and an AI virtual mouse.

The AI fitness trainer will help the user lose weight, gain muscle, and accomplish other fitness goals. In addition, it'd attempt to understand the client goals, develop a fitness routine, recommend a healthy eating plan, and ensure all exercises are performed correctly.

# Highlights

- Continued build of Webapp.

  - Augmented website with multi pages to allow for selection of exercise choice (Pull Request #7)

    - Allows user choose exercise, use webcam, record video, select detection confidence and tracking confidence, etc.

    - Curls:

    - Squats:

    - Pushups:

  - Encountered issue with recording feature i.e. recording button works but the trainer is not compatible with it. Plan to fix this in the next sprint.

Click Windows Media to Watch Demo:

# Lowlights

None

# Next Steps

- Continue Web app build.

  - Fix recording feature by 02/05

  - Implement “about developer and project” page including instructions on how to use product by 02/12

  - Develop a “report” page that showcases details about their fitness sessions at the end of each session including an option to send these details to their mail by 02/20

  - Add authentication/login capabilities by 03/05

# Timeline

This section lists the milestones of the project spread across two semesters (Fall 2022 and Spring 2023).

| Trainer service build completed |  | 11/21 | Completed |
| --- | --- | --- | --- |
| WINTER BREAK 2022 |  |  |  |
| Project Review (Current status and Re-evaluation of Next Steps as Needed) |  | 01/16 | Completed |
| Implementation | Complete FigJam design for the Web app | 01/22 | Completed |
|  | Build Web app with only one exercise type option | 01/22 | Completed |
|  | Augment website with multi pages to allow for selection of exercise choice | 02/05 | In Progress |
|  | Implement “about developer and project” page including instructions on how to use product | 02/12 |  |
|  | Develop a “report” page that showcases details about their fitness sessions at the end of each session including an option to send these details to their mail | 02/20 |  |
|  | Add authentication/login capabilities | 03/05 |  |
|  | Complete Hand Tracking Build (Stretch Goals) | 03/13 |  |
|  | Complete AI Virtual Mouse Build (Stretch Goals) | 03/27 |  |
| Quality Testing (arrange project file and refs, test project) |  | 04/3 |  |
| Final Presentation Draft |  | 04/10 |  |
| Final Demo & Report |  | 04/17 |  |